# Web Development And Customization

## This Web development and Customization agreement is made and effective from 21st April 2018

## BETWEEN

Sanjev,

Raptor Titan.

**AND**

iNoble Infoway Private Limited,

No 6, Velappa Gounder Nagar, Viswasapuram,  
 Saravanampatti,  
 Coimbatore, India-641035

Mobile: +91 9791042010

Ph: +91 422-2665811

info@inoble.in

## OBJECTIVE

To develop Web development and Customization for Raptor Titan based on their Business Needs.

## SCOPE OF WORK

The scope of works involves following stages in each phases,

* Requirement Analysis
* Requirement Specification with Business flow and sample data
* Mock Page verification and approval
* Database design
* Coding/development of beta version
* Internal testing the beta version
* Handing the beta version to Raptor Titan for feedback
* Rectifying/ Refinement
* Final Delivery

## RESPONSIBILITIES OF INOBLE INFOWAY

* iNoble Infoway understood and implement Raptor Titan requirement to develop the custom Software in accordance with the requirement specifications.
* iNoble Infoway shall complete the development of the Software according to the milestones.
* iNoble Infoway shall provide the Client attention to answer any questions or assist solving any problems with regard to the operation of the Software.
* iNoble Infoway agrees to respond to any reasonable request for assistance made by the Client regarding the Software.
* iNoble Infoway shall provide training with respect to the operation of the Software if requested by the Raptor Titan.

## RESPONSIBILITIES OF RAPTOR TITAN

* To provide the requirement as per Business needs and to approve the same with detailed description/documentation.
* For requirement change, Raptor Titan have to give the change request in detailed document or approval mail to implement the change which will be charged extra as per time and material for that change excluding the original cost estimation for that work.
* Attending weekly review meeting to monitor the progress and approve the process if there is any change required.
* Any other assistance, if required.

## CHANGE IN SPECIFICATIONS

## The Raptor Titan may request that reasonable changes be made to the Specifications and tasks associated with the implementation of the Specifications. If the Raptor Titan requests such a change, then iNoble Infoway will use its best efforts to implement the requested change at no additional expense to the Raptor Titan and without delaying delivery of the Software.

## In the event that the proposed change will, in the sole discretion of the iNoble Infoway, require a delay in the delivery of the Software or would result in additional expense to the Raptor Titan, then the Raptor Titan and the iNoble Infoway shall confer and the Raptor Titan may either withdraw the proposed change or require the iNoble Infoway to deliver the Software with the proposed change and subject to the delay and/or additional expense. The Raptor Titan agrees and acknowledges that the judgment as to if there will be any delay or additional expense shall be made solely by the iNoble Infoway.

## CONFIDENTIALITY

The iNoble Infoway shall not disclose to any third party the business of the Raptor Titan, details regarding the Software, including, without limitation any information regarding the Software’s code, the Specifications, or the Raptor Titan business (the “Confidential Information”), make copies of any Confidential Information or any content based on the concepts contained within the Confidential Information for personal use or for distribution unless requested to do so by the Raptor Titan, or use Confidential Information other than solely for the benefit of the Raptor Titan.

## INTELLECTUAL PROPERTY RIGHTS OF THE SOFTWARE

The Parties acknowledge and agree that the Raptor Titan will hold all intellectual property rights of the Software including, but not limited to, copyright and trademark rights. The iNoble Infoway agrees not to claim any such ownership in the Software’s intellectual property at any time prior to or after the completion and delivery of the Software to the Raptor Titan.

## TIME AND COST ESTIMATE

In consideration based on iNoble Infoway Service, Raptor Titan shall pay iNoble Infoway on bases of Time and Material,

## Application Development Cost

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **S.No** | **Modules** | **Man Hours** | | **USD (Per Hour)** | | **Total Cost in USD** | |
| 1 | Quotation generate and view and form design for request to Quotation. | 15 | | $15 | | $225 | |
| 2 | Auto calculate prices. | 5 | | $15 | | $75 | |
| 3 | Addon services. | 5 | | $15 | | $75 | |
| 4 | payment gateway integration (paypal) | 20 | | $15 | | $300 | |
| 5 | Confirmation mail send to Customer and admin | 10 | | $15 | | $150 | |
| 6 | Map (Google API Integrations). | 10 | | $15 | | $150 | |
| 7 | Without login Request to Quote. | 10 | | $15 | | $150 | |
| 8 | Testing | 5 | | $10 | | $50 | |
| 9 | Project Management | 5 | | $15 | | $75 | |
| 32 | **Note :**   * **We have prepared time estimate based on our understanding. If there are new requirements and change requests , time and estimate may increased.** * **Third party API integration and payment integrations may take additional time.** * **Purchase Third Party Tool and application API for integrations cost is as per actuals** |  | |  | |  | |
| **Total** | | | **85** | |  | | **$1100** |

**PAYMENT STAGES**

|  |  |  |
| --- | --- | --- |
| **Stages** | **%** | **Price in USD** |
| Advance for Each Phase | 40 | $ 440 |
| Middle of that Phase | 30 | $ 330 |
| Final Shipment of that Phase | 30 | $ 330 |
| **Total** | **100** | **$1,100** |

Raptor Titan shall clear all the Phase-I bill payment before proceeding with Phase-II development. **Source code will be provided only after final payment.**

## Additional Support If Applicable

### iNoble Infoway will claim for all out-of-pocket expenses from Raptor Titan incurred in performing service under this agreement if applicable.

|  |  |  |  |
| --- | --- | --- | --- |
| **S. No** | **Support** | **Work Description** | **Total cost in USD** |
| 1 | Theme Purchase | Theme Purchasing for Customer Business needs | ($75 - $200) |
| 2 | Application Server Hosting | Infrastructure Hosting space (ex: AWS)  Domain  SSL (Secure Layer)  Periodic Data Backup | As per actuals |
| 3 | **Third party Integration** | **Purchase Third Party Tool and application API for integrations** | As per actuals |
| 4 | Application Maintenance | Post Development includes, Change request, Enhancement, Server maintenance, Technical Support, etc., | $1200 / month /Resource |
| 5 | Data Entry | Product entry, Photo Uploads, Document Updates, etc., | $5 / hour |
| 6 | Travel | Travel expenses other than normal commuting; include airfares, rental vehicles, and highway mileage in company or personal vehicle. | As per actuals |

iNoble Infoway shall revise Time and Material cost once in a year to balance increase in operation cost (Salary Hike, Office rent, Media Cost etc). The above Time and Material cost is valid up to period on 3 Months from the contract signed.

**INOBLE INFOWAY BANK DETAILS**

Raptor Titan shall transfer project fund to following iNoble Current Account,

|  |  |
| --- | --- |
| Bank | ICICI Bank |
| Bank Address | Mahaveer Towers, Saravanampatti, Sathyamangalam Main Road, Coimbatore, Tamil Nadu 641035 |
| Account Number | 218905000459 |
| Account Type | Current Account |
| Account Name | iNoble Infoway Pvt. Ltd., |
| IFSC Code | ICIC0002189 |
| SWIFT Code | ICICINBBCTS |

## SIGNATURE

Each party represents and warrants that on this date they are duly authorized to bind their respective principles by their signatures below. Any changes in agreement will be mutually discussed by both the parties and will be signed.

IN WITNESS WHEREOF, the parties have executed this agreement on the dates set forth first above with full knowledge of its content and significant and intending to be legally bound by the terms hereof

For Raptor Titan, Prepared by, For iNoble Infoway Pvt. Ltd.,

Sanjev S.Dinesh S.Saravanan